# 02_NEXT_ACTIONS

## Purpose

This file is the execution-focused action list for the Adaptive Futures Agent project.

Its only job is to answer:

**What exactly should I do next?**

This file should stay current, practical, and biased toward execution.

---

## Current Project Phase

**Phase:** Build start

**Current Goal:** Move from planning/docs into actual Version 1 implementation.

---

## Current Top Priorities

1. Preserve the original Claude source documents in the project folder

2. Set up the actual Version 1 folder/code structure

3. Build the first NT8-side components

4. Build the first Python-side components

5. Get the first end-to-end market-state → decision-response loop working

---

## DO THIS FIRST

- [ ] Create a folder for original source/reference docs

- [ ] Save the full Claude Framework response into that folder

- [ ] Save the full Claude Modular System response into that folder

- [ ] Optionally create `REFERENCE_DOC_INDEX`

- [ ] Create the codebase folders from `13_CODEBASE_STRUCTURE`

- [ ] Create the initial NT8 files

- [ ] Create the initial Python files

- [ ] Define the minimal Version 1 integration file paths

- [ ] Start implementation of the NT8 market-state writer

- [ ] Start implementation of the Python market-state reader

---

## Immediate Next Actions

### 1. Preserve Source Documents

- [ ] Create `reference_source_docs/`

- [ ] Add `Claude_Adaptive_ML_Futures_Day_Trading_Framework`

- [ ] Add `Claude_Modular_Adaptive_Futures_Day_Trade_System`

- [ ] Create `REFERENCE_DOC_INDEX`

- [ ] Add a short note describing what each Claude file is for

### 2. Create the Codebase Structure

- [ ] Create `/docs`

- [ ] Create `/ninjatrader`

- [ ] Create `/python`

- [ ] Create `/config`

- [ ] Create `/data`

- [ ] Create `/logs`

- [ ] Create `/tests`

- [ ] Create `/research`

- [ ] Create `/calendars`

- [ ] Create `/models`

### 3. Create the NT8 Version 1 Starting Files

- [ ] `AdaptiveExecutionStrategy.cs`

- [ ] `FeatureCalculator.cs`

- [ ] `IntegrationStateManager.cs`

- [ ] `LocalRiskGuard.cs`

- [ ] `ExecutionLogger.cs`

### 4. Create the Python Version 1 Starting Files

- [ ] `main_loop.py`

- [ ] `market_state_reader.py`

- [ ] `decision_writer.py`

- [ ] `regime_engine.py`

- [ ] `trend_pullback_specialist.py`

- [ ] `policy_selector.py`

- [ ] `event_engine.py`

- [ ] `risk_overlay.py`

- [ ] `integration_logger.py`

- [ ] `config_loader.py`

---

## Recommended Build Order

### Stage 1 — Project Source Preservation

- [ ] Save the two original Claude documents in a dedicated reference folder

- [ ] Create a simple index file that explains their roles

**Success criteria for Stage 1:**

The full original thinking is preserved and easy to find, but not mixed into the working execution docs.

---

### Stage 2 — Folder and File Setup

- [ ] Create all Version 1 code folders

- [ ] Create all Version 1 starter files

- [ ] Confirm naming and placement match `13_CODEBASE_STRUCTURE`

**Success criteria for Stage 2:**

The project has a real implementation home and is ready for code.

---

### Stage 3 — NT8 Market-State Output

- [ ] Build the first version of `FeatureCalculator.cs`

- [ ] Build the first version of `IntegrationStateManager.cs`

- [ ] Build NT8-side writing of `market_state.json`

- [ ] Validate that the JSON is readable and complete

**Success criteria for Stage 3:**

NT8 can reliably write a valid market-state file.

---

### Stage 4 — Python Market-State Input and Output

- [ ] Build `market_state_reader.py`

- [ ] Build `decision_writer.py`

- [ ] Build a minimal `main_loop.py`

- [ ] Read the NT8 file successfully

- [ ] Return a minimal valid `decision_response.json`

**Success criteria for Stage 4:**

Python can read NT8 state and return a valid decision file.

---

### Stage 5 — Minimal Decision Logic

- [ ] Build `event_engine.py`

- [ ] Build simplified `regime_engine.py`

- [ ] Build minimal `trend_pullback_specialist.py`

- [ ] Build `policy_selector.py`

- [ ] Build `risk_overlay.py`

**Success criteria for Stage 5:**

Python can turn a market-state file into a real, structured allow/block decision.

---

### Stage 6 — NT8 Decision Consumption

- [ ] Build NT8-side reading of `decision_response.json`

- [ ] Validate freshness rules

- [ ] Validate malformed/missing file handling

- [ ] Validate local no-trade fallback behavior

**Success criteria for Stage 6:**

NT8 can safely consume Python output and refuse invalid decisions.

---

### Stage 7 — End-to-End Dry Run

- [ ] Run NT8 → Python → NT8 loop without execution

- [ ] Log every step

- [ ] Review files and timestamps

- [ ] Confirm correct block/allow behavior

**Success criteria for Stage 7:**

The full Version 1 integration loop works safely before real trade execution is trusted.

---

## Current Working Decisions

- The docs foundation is complete enough to begin building

- The original Claude docs should be preserved as reference material

- Main working docs should remain condensed and practical

- Version 1 remains MNQ only

- Version 1 remains intraday only

- Version 1 remains risk-first

- Version 1 remains file-based for NT8 ↔ Python integration unless there is a strong reason to change

---

## Decisions That Still Need to Be Made

### High Priority Decisions

- [ ] Exact local file paths for `market_state.json` and `decision_response.json`

- [ ] Exact bar interval for Version 1 decision timing

- [ ] Exact minimum fields required in `market_state.json`

- [ ] Exact minimum fields required in `decision_response.json`

- [ ] Final initial regime logic thresholds

- [ ] Final initial Trend Pullback setup rules

### Medium Priority Decisions

- [ ] Whether VWAP Mean Reversion should be scaffolded now or later

- [ ] Which config files should be created immediately vs later

- [ ] How much local risk duplication should exist in NT8 from day one

### Lower Priority Decisions

- [ ] Future socket/API migration

- [ ] Future MES support

- [ ] Future saved-model folder usage

- [ ] Future dashboard/reporting layer

---

## Current Blockers

- The source docs have not yet been stored inside the project structure

- The codebase folders have not yet been created

- The initial implementation files do not exist yet

- The first end-to-end integration loop is not yet built

---

## Today / Next Session Focus

**Main objective for the next session:**

Create the source-doc folder, save the Claude docs, create the codebase structure, and begin the NT8 market-state writer plus Python market-state reader.

**If extra time remains:**

Create the first minimal `decision_response.json` flow.

---

## Suggested Next Prompt

Paste this into the next AI session:

I have finished the planning docs for my Adaptive Futures Agent project and I am now starting the actual Version 1 build. The project is a modular NT8 + Python futures day trading system with MNQ only, intraday only, one position at a time, a simplified regime engine, Trend Pullback Continuation as the first specialist strategy, hard risk controls, event blackout rules, and file-based JSON communication between NT8 and Python. Help me begin implementation in a practical way. Start with the NT8 market-state writer and the Python market-state reader. Keep everything Version 1 only and production-minded but simple.

---

## Completed / Archived Actions

- [x] Drafted `00_PROJECT_MASTER`

- [x] Drafted `01_SESSION_HANDOFFS`

- [x] Drafted `02_NEXT_ACTIONS`

- [x] Drafted `03_ARCHITECTURE_OVERVIEW`

- [x] Drafted `04_BUILD_ROADMAP`

- [x] Drafted `05_DECISIONS_LOG`

- [x] Drafted `06_VERSION_SCOPE`

- [x] Drafted `07_RISK_RULES`

- [x] Drafted `08_EVENT_RULES`

- [x] Drafted `09_FEATURE_LIST`

- [x] Drafted `10_NT8_PYTHON_INTEGRATION`

- [x] Drafted `11_PROMPTS_AND_AI_HANDOFFS`

- [x] Drafted `12_BUILD_SPEC_V1`

- [x] Drafted `13_CODEBASE_STRUCTURE`

- [x] Drafted `14_TESTING_CHECKLIST`