# 04_BUILD_ROADMAP

## 1. Purpose of This Document

This document defines the phased build plan for the Adaptive Futures Agent project.

Its purpose is to:

- turn the project idea into a practical sequence

- keep the build focused on what matters now

- prevent trying to build everything at once

- define what must be proven before moving forward

- create a safer path from planning to coding to testing to live deployment

This is not just a list of ideas.

It is the execution roadmap for the project.

---

## 2. Core Build Philosophy

The Adaptive Futures Agent must be built in stages.

### Why

- The full vision is too large to build all at once.

- A rushed adaptive trading system is dangerous.

- A system that is theoretically smart but operationally fragile is not useful.

- Each layer should be proven before adding new complexity.

- Hard risk control and operational reliability matter more than feature count.

### Guiding rule

**Build the simplest version that can prove the concept safely.**

That means:

- start with one instrument

- start with a small number of regimes

- start with one primary specialist strategy

- start with hardcoded risk controls

- start with simple, visible communication between NT8 and Python

- add complexity only after proof

---

## 3. High-Level Build Sequence

The project should move through these major stages:

1. Project organization and documentation

2. Technical architecture lock

3. Codebase and folder setup

4. Version 1 scope lock

5. NT8 feature and execution foundation

6. Python intelligence foundation

7. Regime engine build

8. First specialist strategy build

9. Hard risk engine build

10. NT8 ↔ Python communication build

11. Integrated simulation testing

12. Paper trading

13. Micro live trading

14. Version 2 expansion only after stability is proven

---

## 4. Phase 1 — Project Organization and Documentation

### Goal

Create enough structure that the project stops feeling scattered and can move forward cleanly.

### Deliverables

- `00_PROJECT_MASTER`

- `01_SESSION_HANDOFFS`

- `02_NEXT_ACTIONS`

- `03_ARCHITECTURE_OVERVIEW`

- `04_BUILD_ROADMAP`

- `05_DECISIONS_LOG`

- `06_VERSION_SCOPE`

- `07_RISK_RULES`

- `08_EVENT_RULES`

- `09_FEATURE_LIST`

- `10_NT8_PYTHON_INTEGRATION`

### Success Criteria

- The project has a clear source of truth.

- The current focus is obvious.

- The Version 1 direction is starting to become concrete.

- The project is no longer dependent on memory alone.

### Must Be True Before Moving On

- The core docs exist.

- The major project direction is understandable.

- The first version is not trying to do too much.

---

## 5. Phase 2 — Technical Architecture Lock

### Goal

Decide exactly what the Version 1 system will be at a technical level.

### Deliverables

- Finalized Version 1 architecture summary

- Confirmed NT8 vs Python responsibilities

- Confirmed first instrument

- Confirmed first specialist strategy

- Confirmed regime engine approach

- Confirmed communication direction

- Confirmed first-pass logging requirements

### Key Decisions to Lock

- MNQ only or MNQ + MES

- rule-based regime engine or lightweight ML regime engine

- one specialist strategy or two

- JSON file communication or socket-based communication

- what risk checks must exist both in Python and NT8

### Success Criteria

- Version 1 can be explained in one page without ambiguity.

- The system is narrow enough to actually build.

- There is no major confusion about which layer does what.

### Must Be True Before Moving On

- Version 1 scope is locked in writing.

- No major architectural question is still blocking coding.

---

## 6. Phase 3 — Codebase and Folder Setup

### Goal

Create the actual implementation structure for NT8 and Python before coding begins in a scattered way.

### Deliverables

- Root project folder structure

- NT8 code folder structure

- Python code folder structure

- config folder structure

- logs folder structure

- basic naming conventions for files/modules/classes

### Recommended Project Structure

- `/ninjatrader`

- `/python`

- `/models`

- `/data`

- `/research`

- `/config`

- `/logs`

- `/calendars`

- `/tests`

### Success Criteria

- The project has a clear code home.

- New files will go into the right places.

- The implementation path is cleaner and easier to manage.

### Must Be True Before Moving On

- You know where the first NT8 files will live.

- You know where the first Python files will live.

- You know where logs and configs will live.

---

## 7. Phase 4 — Version 1 Scope Lock

### Goal

Write the exact first version in plain English before building it.

### Version 1 Should Include

- MNQ only

- intraday only

- hard risk engine

- simplified regime engine

- one primary specialist strategy

- event blackout logic

- NT8 + Python communication

- logging

- paper trading path

### Version 1 Should Exclude

- multiple instruments live

- complex ML stack

- automated retraining

- advanced event/news modeling

- portfolio logic

- dashboard UI

- advanced order flow

- full-size contracts

### Deliverables

- written Version 1 inclusion list

- written Version 1 exclusion list

- one-paragraph Version 1 mission statement

- one-paragraph Version 1 safety philosophy

### Success Criteria

- Version 1 is small enough to finish.

- Version 1 is large enough to prove the concept.

- Scope creep is under control.

### Must Be True Before Moving On

- You can describe Version 1 in under 2 minutes.

- You know exactly what is deliberately postponed.

---

## 8. Phase 5 — NT8 Foundation Build

### Goal

Create the NT8-side foundation for feature calculation, execution, and local safety.

### Deliverables

- main NT8 strategy shell

- feature calculator indicator or helper logic

- local risk/safety enforcement shell

- order execution shell

- session reset logic

- execution logging shell

### NT8 Responsibilities in This Phase

- market data handling

- local indicators

- session-aware state handling

- order placement framework

- local emergency validation

### Success Criteria

- NT8 can compute the needed local features.

- NT8 can structure a decision request cleanly.

- NT8 can enforce local trade blocking when needed.

- NT8 foundation code is readable and organized.

### Must Be True Before Moving On

- NT8 can reliably produce the market state needed by Python.

- NT8 can reject unsafe trades even if Python logic fails later.

---

## 9. Phase 6 — Python Intelligence Foundation

### Goal

Build the Python-side foundation for receiving market state, processing logic, and returning decisions.

### Deliverables

- Python project skeleton

- feature preprocessing module

- decision engine shell

- event calendar loader

- structured logger

- config reader

- response formatter

### Python Responsibilities in This Phase

- receive NT8 data

- enrich/clean feature input

- run regime logic

- run specialist logic

- run policy logic

- return trade/no-trade decision package

- log everything cleanly

### Success Criteria

- Python can process a clean input packet from NT8.

- Python can return a valid structured decision response.

- Logging works and is inspectable.

### Must Be True Before Moving On

- Input/output format is stable enough to build real logic on top of it.

---

## 10. Phase 7 — Regime Engine Build

### Goal

Build the first regime engine that classifies the market into a small number of useful states.

### Version 1 Recommendation

Start simple.

### Recommended Version 1 Regimes

- TREND_UP

- TREND_DOWN

- RANGE / CHOP

- HIGH_VOL / NO_TRADE

### Deliverables

- regime definitions

- regime calculation logic

- confidence logic

- low-confidence / no-trade logic

- logging of regime state over time

### Success Criteria

- Regime output is understandable.

- Regime output is stable enough not to thrash constantly.

- The regime engine meaningfully separates market conditions.

### Must Be True Before Moving On

- The regime engine produces outputs you can inspect and explain.

- It is good enough to gate the first specialist strategy.

---

## 11. Phase 8 — First Specialist Strategy Build

### Goal

Build the first actual trading behavior module.

### Recommended First Strategy

**Trend Pullback Continuation**

### Why This First

- practical

- understandable

- aligns with common intraday futures structure

- easier to validate than more exotic setups

- fits the modular system well

### Deliverables

- setup detection rules

- direction logic

- invalidation logic

- stop placement rules

- target logic

- no-trade conditions

- decision output format

### Success Criteria

- The strategy only activates in the intended conditions.

- The strategy logic is easy to inspect.

- The strategy does not try to solve every environment.

### Must Be True Before Moving On

- The first specialist works as a contained, explainable module.

- It can be allowed or blocked by the policy layer.

---

## 12. Phase 9 — Hard Risk Engine Build

### Goal

Build the top-level risk system that can override all signal logic.

### Deliverables

- max risk per trade logic

- max daily loss logic

- max trades per day logic

- max consecutive loss logic

- defensive mode logic

- session shutdown logic

- event blackout enforcement

- volatility restriction logic

- daily gain lock/protection logic

- trade block / reduce / shutdown outputs

### This Phase Is Critical

The hard risk engine is not optional and should not be delayed until late.

### Success Criteria

- Unsafe trades are blocked.

- Risk state transitions are clear.

- Shutdown behavior works.

- The logic is deterministic and testable.

### Must Be True Before Moving On

- The system can say “no” reliably.

- The risk engine can stand on its own as a safety system.

---

## 13. Phase 10 — NT8 ↔ Python Communication Build

### Goal

Build the actual communication path between NT8 and Python.

### Deliverables

- request format

- response format

- sync rules

- failure handling

- timeout handling

- stale-data handling

- restart/recovery behavior

- communication logging

### Version 1 Recommendation

Choose the simplest method that you can build and debug reliably.

### Options

- JSON file-based communication

- local socket-based communication

### Current Practical Recommendation

Start with **JSON file-based communication** if the goal is early buildability and easy inspection.

### Success Criteria

- NT8 can send or expose usable state.

- Python can return a usable response.

- Failures are visible.

- Bad/stale communication leads to safe no-trade behavior.

### Must Be True Before Moving On

- The communication layer is reliable enough for simulation.

- There is no silent failure mode that results in blind trading.

---

## 14. Phase 11 — Integrated Simulation Testing

### Goal

Test the full system in a controlled environment before paper trading.

### Deliverables

- integrated system tests

- dry-run logs

- simulated decision reviews

- trade/no-trade inspection

- risk-state transition inspection

- communication failure tests

### What Must Be Tested

- regime changes

- no-trade outputs

- blocked-trade behavior

- shutdown behavior

- event blackout handling

- invalid/stale communication behavior

- local NT8 safety fallback behavior

### Success Criteria

- The system behaves as designed across normal and edge cases.

- Logs explain why decisions were made.

- Failures do not create unsafe execution.

### Must Be True Before Moving On

- The system is operationally understandable.

- The core safety logic has been observed working.

---

## 15. Phase 12 — Paper Trading

### Goal

Run the system in paper trading long enough to validate behavior under live market conditions without real capital risk.

### Deliverables

- paper-trading logs

- daily review notes

- strategy behavior review

- regime behavior review

- risk behavior review

- event-day behavior review

### What Matters Most Here

- not raw P/L alone

- correct system behavior

- stability

- discipline

- proper no-trade behavior

- proper blocking behavior

- proper shutdown behavior

### Success Criteria

- The system behaves consistently.

- There are no dangerous or confusing surprises.

- Logging is sufficient to review bad decisions.

- Event handling works.

- The system does not overtrade.

### Must Be True Before Moving On

- Paper trading proves the system is operationally sane.

- The risk engine has already earned trust.

---

## 16. Phase 13 — Micro Live Trading

### Goal

Run the system with the smallest practical real-money exposure.

### Version 1 Live Recommendation

- MNQ only

- 1 contract only

- no pyramiding

- reduced-size mentality

- strict hard limits

### Deliverables

- live-trade logs

- slippage review

- live-vs-paper comparison

- risk engine review

- communication reliability review

### Success Criteria

- The system behaves the same in live conditions as it did in paper.

- Risk remains tightly controlled.

- Operational issues are manageable.

- The system can survive real fills and real emotions around performance.

### Must Be True Before Moving On

- Live testing proves basic safety and stability.

- The system is not relying on luck or one unusual market phase.

---

## 17. Phase 14 — Version 2 Expansion

### Goal

Add more capability only after Version 1 is stable.

### Possible Version 2 Additions

- second specialist strategy

- better regime granularity

- VWAP mean reversion if not already included

- better communication design

- richer logs and monitoring

- MES after MNQ stability

- more formal quality scoring for specialists

### Rule for Expansion

No major new capability should be added until:

- Version 1 is stable

- the logging and review loop works

- the risk engine is trusted

- the current version is understandable

---

## 18. What Must Never Be Rushed

- risk engine design

- shutdown logic

- event blackout logic

- NT8 local safety logic

- communication failure handling

- version scope control

- live deployment

---

## 19. Milestone Summary

### Milestone A — Project is Organized

All core project docs exist and are usable.

### Milestone B — Version 1 is Defined

The Version 1 system is clearly scoped and technically understood.

### Milestone C — Foundations Are Built

NT8 and Python foundations exist and communicate.

### Milestone D — Core Intelligence Works

Regime engine + first specialist + policy + risk logic work together.

### Milestone E — Simulation Is Stable

The full system behaves correctly in non-live testing.

### Milestone F — Paper Trading Is Stable

The system is operationally sane under live market flow without real risk.

### Milestone G — Live Micro Test Begins

The first real-money test is done with maximum caution.

---

## 20. Current Recommended Next Steps

1. Finalize this roadmap document

2. Draft `05_DECISIONS_LOG`

3. Draft `06_VERSION_SCOPE`

4. Draft `07_RISK_RULES`

5. Draft `08_EVENT_RULES`

6. Draft `09_FEATURE_LIST`

7. Draft `10_NT8_PYTHON_INTEGRATION`

---

## 21. One-Paragraph Roadmap Summary

The Adaptive Futures Agent should be built in deliberate stages, starting with project structure and Version 1 clarity before coding begins. Version 1 should focus on MNQ only, a simplified regime engine, one primary specialist strategy, a deterministic policy selector, a hard risk engine, and simple NT8 + Python communication. The system should then move through simulation, paper trading, and only later into micro live trading. Complexity such as additional strategies, more instruments, richer ML layers, and deeper automation should only be added after the simpler version proves stable, understandable, and safe.