# 05_DECISIONS_LOG

## 1. Purpose of This Document

This file records the important decisions made for the Adaptive Futures Agent project.

Its purpose is to:

- preserve why decisions were made

- reduce rethinking the same issues over and over

- make it easier to resume work across chats, agents, and devices

- clarify which choices are locked vs still open

- create a historical record of the project’s direction

This is not meant to capture every thought.

It is meant to capture the decisions that matter.

---

## 2. How to Use This File

For each important decision, record:

- what was decided

- why it was decided

- what alternatives were considered

- whether the decision is final or provisional

- what this decision affects

Use short entries.

This file should stay useful, not bloated.

---

## 3. Decision Status Labels

Use these labels for each decision:

- **FINAL** = locked unless strong evidence changes it

- **PROVISIONAL** = current best choice, but may change later

- **OPEN** = still undecided

- **REJECTED** = considered and intentionally not chosen

---

# DECISION ENTRIES

## Decision 001

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Project Documentation

### Decision

Keep both Claude documents related to the trading agent project.

### What Was Decided

Both of the following documents will be kept:

- **Adaptive ML Futures Day Trading Framework**

- **Modular Adaptive Futures Day Trade System**

### Why

They are not duplicates. They serve different purposes:

- the Framework document is the strategic blueprint

- the Modular System document is the engineering / implementation companion

Keeping both preserves both the higher-level system vision and the lower-level implementation detail.

### Alternatives Considered

- Keep only one document

- Merge them immediately into one master doc

### Why Those Alternatives Were Not Chosen

Keeping only one would lose useful context.

Merging them immediately would create extra work before the project structure is even fully set up.

### What This Affects

- project organization

- source-of-truth planning

- future AI handoffs

- document strategy

---

## Decision 002

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Project Direction

### Decision

Treat the Framework document as the strategic blueprint.

### What Was Decided

The document **Adaptive ML Futures Day Trading Framework** will be treated as the main strategic reference for the project.

### Why

It covers:

- project objective

- adaptive system philosophy

- regime logic

- feature engineering direction

- training / validation ideas

- staged build path

- practicality filtering

It is the best “north star” document for what the overall project is trying to become.

### Alternatives Considered

- Use the Modular System document as the primary guide

- Treat both as equal without assigning roles

### Why Those Alternatives Were Not Chosen

The Framework document is stronger as the big-picture design and strategy reference.

### What This Affects

- project master documentation

- future architecture choices

- roadmap alignment

---

## Decision 003

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Engineering Strategy

### Decision

Treat the Modular System document as the engineering / implementation companion.

### What Was Decided

The document **Modular Adaptive Futures Day Trade System** will be used as the main engineering companion for implementation structure.

### Why

It contains more practical detail around:

- NT8 + Python split

- specialist model structure

- policy selector behavior

- communication design

- component naming

- implementation modules

### Alternatives Considered

- Ignore it after extracting a few notes

- Replace it completely with new custom docs

### Why Those Alternatives Were Not Chosen

It already contains useful implementation thinking that will save time later.

### What This Affects

- architecture docs

- NT8/Python integration planning

- implementation design

---

## Decision 004

**Date:** 2026-04-07

**Status:** FINAL

**Category:** System Design Philosophy

### Decision

Use a modular architecture instead of a monolithic black-box model.

### What Was Decided

The Adaptive Futures Agent will be built as a modular system with separate layers such as:

- regime engine

- specialist strategies

- policy selector

- hard risk engine

- NT8 execution + Python intelligence split

### Why

A monolithic system is:

- harder to test

- harder to debug

- harder to trust

- more fragile when market conditions change

A modular system is:

- more understandable

- easier to phase in

- easier to validate

- safer for small-account and prop-style constraints

### Alternatives Considered

- one giant predictive model

- one single static strategy

- end-to-end black-box AI trader

### Why Those Alternatives Were Not Chosen

They are less practical, less explainable, and more dangerous for a constrained account.

### What This Affects

- all architecture decisions

- build roadmap

- version scope

- coding structure

---

## Decision 005

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Risk Philosophy

### Decision

The project will be risk-first, not signal-first.

### What Was Decided

The hard risk engine is a top-priority system layer and will not be treated as an afterthought.

### Why

A trading system can survive imperfect signals with good risk control.

It cannot survive weak risk control, even with decent signals.

### Alternatives Considered

- build signal logic first, risk later

- treat risk as a loose overlay rather than a hard controller

### Why Those Alternatives Were Not Chosen

That approach is too dangerous and does not fit the project’s purpose.

### What This Affects

- roadmap order

- Version 1 scope

- architecture

- live deployment philosophy

---

## Decision 006

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Versioning Strategy

### Decision

Start with a simpler Version 1 rather than trying to build the full dream system immediately.

### What Was Decided

Version 1 will be intentionally smaller, more practical, and more survivable than the long-term vision.

### Why

The full vision is too broad to build safely all at once.

The project needs:

- a buildable first version

- a testable first version

- a safer first version

- a version that can actually get finished

### Alternatives Considered

- build the full adaptive system from day one

- include many regimes and many strategies immediately

### Why Those Alternatives Were Not Chosen

They would create too much complexity, too much confusion, and too much execution risk.

### What This Affects

- roadmap

- architecture overview

- version scope

- implementation planning

---

## Decision 007

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Instrument Selection

### Decision

Start with MNQ as the first instrument.

### What Was Decided

Version 1 should begin with **MNQ only**.

### Why

MNQ offers:

- micro sizing

- strong liquidity

- useful movement

- better fit for small-account and prop-style constraints

- safer experimentation than full-size contracts or crude oil

### Alternatives Considered

- start with NQ

- start with ES or MES

- start with multiple instruments

- start with CL or MCL

### Why Those Alternatives Were Not Chosen

- NQ and ES full contracts are too large for early development

- multiple instruments add complexity too early

- CL / MCL are more dangerous and event-sensitive

### What This Affects

- Version 1 scope

- risk rules

- testing plan

- architecture design

---

## Decision 008

**Date:** 2026-04-07

**Status:** PROVISIONAL

**Category:** Instrument Expansion

### Decision

MES may be added later, but not assumed for Version 1.

### What Was Decided

MES is a later candidate, but the current assumption is to begin with MNQ only.

### Why

Starting with one instrument reduces:

- feature complexity

- testing confusion

- cross-market behavior noise

- implementation burden

### Alternatives Considered

- include MES immediately in Version 1

- start with MNQ + MES together

### Why Those Alternatives Were Not Chosen

That would add complexity before the first version proves itself.

### What This Affects

- Version 1 scope

- roadmap

- data structure planning

---

## Decision 009

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Contract Sizing Philosophy

### Decision

Use micro contracts only in early versions.

### What Was Decided

Early development and testing will focus on micro contracts only.

### Why

Micro contracts are far better aligned with:

- small account protection

- prop-firm drawdown constraints

- safer iteration

- live testing with controlled exposure

### Alternatives Considered

- allow full-size contracts if confidence is high

- mix micros and minis early

### Why Those Alternatives Were Not Chosen

Model confidence should never justify oversized early risk.

### What This Affects

- risk rules

- live deployment

- instrument policy

- Version 1 design

---

## Decision 010

**Date:** 2026-04-07

**Status:** PROVISIONAL

**Category:** Regime Engine

### Decision

Version 1 should use a simplified regime engine.

### What Was Decided

The first regime engine should probably use a small number of states, likely something like:

- TREND_UP

- TREND_DOWN

- RANGE / CHOP

- HIGH_VOL / NO_TRADE

### Why

A smaller regime set is:

- easier to define

- easier to validate

- easier to connect to specialist strategies

- less likely to create early confusion

### Alternatives Considered

- build a full many-state regime taxonomy immediately

- skip regime classification and just use strategy rules

### Why Those Alternatives Were Not Chosen

Too many regimes too early creates complexity.

No regime layer at all would weaken the adaptive architecture.

### What This Affects

- architecture overview

- feature list

- specialist strategy gating

- Version 1 scope

---

## Decision 011

**Date:** 2026-04-07

**Status:** OPEN

**Category:** Regime Engine Implementation

### Decision

Version 1 regime engine method is not yet fully locked.

### Current Options

- fully rule-based regime engine

- lightweight ML regime classifier

- hybrid of simple rules with confidence scoring

### Current Lean

The project currently leans toward **fully rule-based or mostly rule-based** for Version 1.

### Why

That is:

- simpler

- easier to debug

- easier to validate

- easier to implement quickly

### What This Affects

- architecture

- roadmap

- Python responsibilities

- validation approach

---

## Decision 012

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Specialist Strategy Order

### Decision

Build Trend Pullback Continuation first.

### What Was Decided

The first specialist strategy to build should be **Trend Pullback Continuation**.

### Why

It is:

- practical

- understandable

- common in intraday futures structure

- easier to validate than more fragile or exotic setups

- a good first specialist for a modular architecture

### Alternatives Considered

- VWAP mean reversion first

- opening range breakout first

- failed breakout reversal first

### Why Those Alternatives Were Not Chosen

They are either more fragile, more context-sensitive, or better added later.

### What This Affects

- roadmap

- Version 1 scope

- architecture overview

- specialist module design

---

## Decision 013

**Date:** 2026-04-07

**Status:** PROVISIONAL

**Category:** Second Specialist Strategy

### Decision

VWAP Mean Reversion is the leading candidate for the second specialist strategy.

### What Was Decided

If a second strategy is added early, it will most likely be **VWAP Mean Reversion**.

### Why

It complements the trend strategy by addressing range/chop conditions.

### Alternatives Considered

- ORB confirmation

- failed breakout reversal

- no second strategy in Version 1

### Why Those Alternatives Were Not Chosen

VWAP reversion is more balanced as an early complementary behavior.

### What This Affects

- Version 1 or Version 2 scope

- roadmap

- policy design

---

## Decision 014

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Workflow Preference

### Decision

Use copy/paste-ready finished drafts for project files going forward.

### What Was Decided

Project documents should be drafted in a ready-to-paste format instead of outline-only or abstract guidance.

### Why

This reduces friction and helps the project move faster.

### Alternatives Considered

- outline-only guidance

- partial drafts requiring manual formatting

### Why Those Alternatives Were Not Chosen

They create extra work and slow momentum.

### What This Affects

- all future project file drafting

- collaboration style

- AI handoff quality

---

## Decision 015

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Project Workflow

### Decision

Build the project organization system before heavy coding begins.

### What Was Decided

The project will first focus on:

- source-of-truth docs

- roadmap docs

- handoff docs

- decisions log

- architecture docs

before jumping deeply into implementation.

### Why

This reduces:

- confusion

- duplicated effort

- scattered thinking

- chat fragmentation

- analysis paralysis caused by lack of structure

### Alternatives Considered

- jump directly into coding

- document later after code exists

### Why Those Alternatives Were Not Chosen

They would likely create disorder and rework.

### What This Affects

- immediate next actions

- current roadmap phase

- file creation order

---

## Decision 016

**Date:** 2026-04-07

**Status:** PROVISIONAL

**Category:** Communication Architecture

### Decision

Version 1 communication may start simple rather than optimized.

### What Was Decided

The current lean is to favor the simplest inspectable NT8 ↔ Python communication method first.

### Current Options

- JSON file-based communication

- local socket/API communication

### Current Lean

Leaning toward **JSON file-based communication** first for Version 1, unless implementation needs clearly justify sockets from day one.

### Why

That approach is:

- easier to debug

- easier to inspect

- easier to get running

- lower friction for early build stages

### Alternatives Considered

- start with local sockets immediately

- build a more advanced messaging layer

### Why Those Alternatives Were Not Chosen

They may add unnecessary early complexity.

### What This Affects

- NT8/Python integration design

- roadmap

- implementation speed

- debugging workflow

---

## Decision 017

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Live Deployment Philosophy

### Decision

The path to live deployment must be staged and cautious.

### What Was Decided

The system should move through:

1. documentation and scope clarity

2. implementation

3. simulation

4. paper trading

5. micro live testing

6. only later broader expansion

### Why

This is the safest path for an adaptive trading system with real financial risk.

### Alternatives Considered

- move from coding directly to live testing

- use larger live exposure early

### Why Those Alternatives Were Not Chosen

They are too risky and do not match the project philosophy.

### What This Affects

- roadmap

- risk policy

- testing process

- deployment expectations

---

## Decision 018

**Date:** 2026-04-07

**Status:** FINAL

**Category:** Project Scope Control

### Decision

“No trade” is a valid and important system output.

### What Was Decided

The project will explicitly treat “do not trade” as a legitimate system decision.

### Why

A good adaptive system must be able to:

- reduce risk

- stand down

- reject marginal conditions

- survive bad environments

### Alternatives Considered

- always force the system to search for a trade

- optimize for daily trade count

### Why Those Alternatives Were Not Chosen

They conflict with the goal of survivability and disciplined adaptation.

### What This Affects

- regime logic

- policy selector

- risk philosophy

- strategy design

---

## 4. Current Open Decisions Summary

### OPEN / NOT FULLY LOCKED YET

- exact Version 1 regime engine method

- exact NT8 ↔ Python communication method

- whether Version 1 includes only one specialist or two

- exact feature split between NT8 and Python

- exact first-pass hard risk numbers for sim vs live

---

## 5. Quick Reference Summary

### Final Decisions So Far

- Keep both Claude documents

- Framework doc = strategic blueprint

- Modular doc = engineering companion

- Use modular architecture

- Risk-first design

- Start simpler in Version 1

- Start with MNQ

- Use micro contracts only early

- Build Trend Pullback Continuation first

- Use copy/paste-ready project docs

- Build project organization before heavy coding

- Stage deployment carefully

- Treat no-trade as a valid output

### Provisional Decisions So Far

- MES later, not immediate

- simplified regime engine

- VWAP reversion as likely second strategy

- simple communication method first

- likely rule-based or mostly rule-based Version 1 regime engine

### Open Decisions

- exact regime engine implementation

- exact NT8/Python communication method

- exact Version 1 strategy count

- exact feature split

- exact live/sim risk numbers